# Agile Risk Management Process

The overall process for doing risk analysis in an Agile environment is generally the same as a traditional, plan- driven project; however, it may not be as formal and it may not be as disciplined. The general approach follows these stages:

| Phase | Description |
| --- | --- |
| Risk Identification | This might consist of a brainstorming session to identify potential risks in the project |
| Risk Analysis | This involves further study to determine the probability and impact of each risk |
| Risk Response | This phase involves determining what, if anything, should be done to mitigate the risk |
| Monitoring and Control | Finally during the course of the project, the risks are monitored and controlled |

Advantages of an Agile Risk Management Approach

An Agile approach is inherently well-designed for dealing with risks:

- Risks are generally directly related to uncertainty in a project and an Agile approach is intended to be flexible and adaptive in order to deal with uncertainty

- For that reason, it is easier to adapt to risks in an Agile environment as the project is in progress

Risk Management in a Plan-driven Environment In a traditional, plan-driven project:

- A considerable amount of re-planning may be necessary to adapt to risks as the project is in progress and

- For that reason, it may be more important to plan for risks upfront in a plan-driven environment.

Structuring an Agile Project for Risk Management

Another factor is due to the iterative and incremental nature of development in an Agile project:

- It’s not too difficult to structure the Product Backlog to address high risk items early in the project and,

- If there is a lot of uncertainty associated with those risks, a “spike” can be performed to evaluate the risk without having a major impact on the project.

# Responsibility for Agile Risk Management

It’s easy to lose focus on risk management in an Agile environment because there is no well-defined focal point of responsibility for risk management. Risk management is normally a project management responsibility and there is typically no project manager at the team level in an Agile project:

- In an Agile environment, the entire team owns responsibility for risk management. In a similar way, the the entire team owns responsibility for project management

- Another factor is that because an Agile approach is more adaptive to risks, there tends to be a “cavalier” approach to not worry about risks but it doesn’t have to be that way

- You can do as much (or as little) risk management as necessary depending on the nature of the project and the sensitivity to risk